ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	3

1.5.	Related programmes and other donor activities	4

2.	OBJECTIVES & EXPECTED OUTPUTS	4

2.1.	Overall objective	4

2.2.	Specific objective(s)	4

2.3.	Expected outputs to be achieved by the contractor	4

2.4.	Assumptions underlying the project	5

2.5.	Risks	5

3.	SCOPE OF THE WORK	5

3.1.	General	5

3.2.	Specific work	8

3.3.	Project management	12

4.	LOGISTICS AND TIMING	12

4.1.	Location	12

4.2.	Start date & period of implementation of tasks	13

5.	REQUIREMENTS	13

5.1.	Personnel	13

5.2.	Office accommodation	15

5.3.	Facilities to be provided by the contractor	15

5.4.	Equipment	15

6.	REPORTS	16

6.1.	Reporting requirements	16

6.2.	Submission and approval of reports	16

7.	MONITORING AND EVALUATION	16

7.1.	Definition of indicators	16

7.2.	Special requirements	16

# BACKGROUND INFORMATION

## Partner country

Serbia

## Contracting authority

Museum Ponisavlje Pirot, Nikole Pašića 49, 18300 Pirot , Serbia

## Country background

Tourism is an area that is rapidly progressing. It is not only destinations that are in the focus of tourism, but also the culture and history of the people, the environment, biodiversity, developed infrastructure, and market-oriented services—in other words, all the components that contribute to a complete tourist offer. Therefore, modern tourism should be viewed as a whole, through a set of integrated segments that are interconnected and built upon one another.

Due to numerous market challenges and growing competition, tourism should not be territorially limited to a single city, region, or country. Instead, these limitations should be overcome. An innovative approach is needed—one that goes beyond physical and administrative borders and creates an integrated tourist area that extends across two or more countries. This increases competitiveness and creates a more original and recognizable tourist offer, one that can be easily identified on the geographical tourist map.

Countries oriented toward tourism should not perceive it solely from the standpoint of service providers, but rather from the perspective of the visitor and his needs. When passenger transit is significantly simplified, visitors can easily envision exploring all places of interest within one territorial zone, regardless of administrative boundaries. Visitors are guided by their interest in a certain location or culture, without considering which city or country it belongs to. For this reason, tourism must be approached in a more complex and holistic manner.

Border regions such as Pirot and Montana have both the privilege and the challenge of creating an integrated territory as a tourist package that meets visitors’ expectations and responds to their needs. In this sense, tourism in the border territory cannot be viewed solely within a local or national framework, but in a much broader context. The recognition of the region and its competitiveness—the main goals of this project—can be achieved only by looking beyond administrative borders and focusing on the structure, content, and originality of the tourist offer of the territory as a whole.

Project partners on both sides of the border benefit from adopting a cross-border approach to project implementation because their individual goals and visions become aligned with the overall integrated objective of the project. Additionally, through implementation, their capacities will be strengthened in terms of new working methods, communication models, and staff skills.

The multi-sector approach included in the project concept brings numerous benefits to various actors and target groups. These include:

- local self-governments in the Pirot–Montana region, which will experience long-term positive effects on economic growth and quality of life;

- tourism, economic, and other structural bodies, which will achieve better business results thanks to enhanced cooperation and jointly developed tourism promotion initiatives;

- NGOs, which will raise territorial recognition through cross-border activism and projects, increase public awareness of new tourism models, and at the same time improve their own skills and knowledge.

The project area—considering its tourist potential and the need to connect cultural heritage with tourist sites—cannot fully develop without a cross-border concept, especially with the introduction of innovative approaches in tourism throughout the target territory. Finally, thanks to the cross-border approach in project implementation, Specific Objective 2 of the Programme’s Territorial Strategy will be achieved.

## Current situation in the sector

This project introduces a broader concept for tourism development and the promotion of cultural and historical heritage by integrating regions in the pursuit of common goals and improved regional competitiveness. At the national level in both countries, the areas of culture and tourism are regulated by laws, strategies, and other legal acts that do not include a cross-border concept. As a result, these documents do not provide a wider framework for defining the development goals of local communities, which significantly reduces the competitiveness of the region. During project implementation, in addition to reconstruction works on the fortresses, set of digital tools will be developed to improve regional competitiveness in tourism. In the past, a lot of projects were implemented between municipalities and organizations from the territory of the Montana and Pirot regions, thus confirming many common challenges and goals in the field of sustainable development.  The result of previously implemented actions are projects that are sustainable and have the potential to be further improved. The project is oriented toward an integrated concept without administrative borders, using the historical and cultural heritage of the target territory as tourist potential. This will be achieved through the cooperation of institutions and organizations in the fields of culture, tourism, and the economy, as well as the involvement of citizens, contributing to social cohesion and reducing disparities in the quality of life within the region. Digitalization in project activities will ensure to provide  digital tools  and  connect the Pirot-Montana region, but also visitors will be brought closer history, culture,  in a  specific way through narration, simulation and visualization. The target group and beneficiaries of the project are local and regional population (urban and rural), economic subjects (SME-s, with a special incentive for a female entrepreneurship as carriers of tradition and crafts, identified also as a vulnerable group) without any kind of discrimination (in terms of nationality, gender, social status, etc). Main relevant document on national level: Tourism Development Strategy of the Republic of Serbia 2016-2025. This project is aligned with the Strategy in terms of the segments related to tourism development goals, planning to increase competitiveness, planning in tourism, support and investment measures, etc.

- Museum Ponisavlje in Pirot belongs to the category of official museum institutions that studies, protects and presents cultural, artistic and historical works, i.e. movable museum assets. Its employees are experts in the field of culture, especially ethnology, with experience in the realization of cultural projects. Organization has experience in the implementation of digitization projects in culture such as  digitization of cultural heritage is called "Digital guide - open museum". That is an innovative project gives visitors the opportunity to explore the Museum of Abolition from the comfort of their own home, using advanced technologies and virtual reality.

- .

## Related programmes and other donor activities

Museum Ponisavlje has been umplementid the project financed by Mnistry of tourism-Digital guide and “Carpet tale” under IPA CBC Bulgaria Serbia.

# OBJECTIVES & EXPECTED OUTPUTS

## Overall objective

The overall objective (Impact) to which this action contributes is :

Overall objective   is to improve recognition of the Pirot and Montana regions as tourism unique territory, by  new approach in promotion through the digital  tools and creation of original  touristic product/application „Stone by stone-roads of the fortresses“. It will virtually lead from fortresses, reconstructed within this project, also identifying other sectoral integrated stakeholders (culture and  tourist bodies, SME-s, NGOs ect ) and locations   on a new designed   route.

The multi-sector approach that is included in the project concept has many effects for various actors/target groups such as: local self-governments as a public bodies in the territory of the Pirot-Montana region because it will have a long-term positive impact on economic growth and a better quality of life in this area; achieving better business results in tourism, economic and other structural bodies which, due to a mutual connection and initiatives in the promotion of tourism, will set new standards in work and better outputs; NGOs which, through activism and projects without administrative borders, will intend  to raise the level of recognition of the territory, increasing people's awareness of new models of tourism, while at the same time improving their skills and knowledge through cross-border cooperation.

## Specific objective(s)

The  specific objective (Outcome)of this contract is as follows:

- Contractor/service provider  should  support Museum Ponišavlje Pirot to develop a digitized approach in tourism  through the introduction of a the set of  digital  tools/two digital web applications  for supporting  the  tourism development in cross border  area.

## Expected outputs to be achieved by the contractor

The service will be paid on the basis of the delivery of the specified output(s). Payments might be totally or partially withheld if the contractual result(s) have not been reached in conformity with the detailed terms of reference. Payment(s) is/are based on the approval of this/these deliverable(s). Partial payment has to be determined according to the partial implementation of the output(s).

The expected outputs of this contract are as follows:

Output 1 to Outcome 1 : Creation of a digital  platform for supporting the integrated tourism development  including  organized presentation intended for the platform’s users.

Output 2 to Outcome 1  : Development an innovative branded tourist product "Stone by stone-roads of fortresses” as an innovative web  application  including  organized presentation intended for the platform’s users.

ASSUMPTIONS & RISKS

## Assumptions underlying the project

N/A

## Risks

N/a

# SCOPE OF THE WORK

## General

### Description of the assignment

The purpose of this contract is to support the Museum Ponišavlje Pirot in the development and implementation of specialized    platform for supporting the integrated tourism development  and  Development an innovative branded tourist product "Stone by stone-roads of fortresses” as an innovative web  application /platform .

Contract  is a part of the project “Cultirolling stones ” funded under the INTERREG VI-A IPA Bulgaria–Serbia Programme.

The assignment includes the following  segments:

- Design ,  production , testing and realisation  of the  digital  platform for supporting the integrated tourism development

- Design ,  production , testing and realisation  of the web application/platform Stone by stone-roads of fortresses

- Ensuring  system support until the end of the contract , as well as training and an organized presentation intended for the platform’s users.

The contractor will be responsible for the end-to-end delivery of the contracted service. The final product should provide an innovative, educational, and tourism-oriented  digital  experience for final beneficiaries.

- The platform for supporting the integrated tourism development

The platform  should  be created as a web application  in order to properly promote the activities and results of the project, thereby demonstrating its maturity.  Platform will be available in three languages (Bulgarian, Serbian and English), with not only an informative but also an interactive approach in its functionality. The platform is not intended solely for project partners – the network of beneficiaries will be much wider, meaning that the establishment of this platform represents the initial stage in the further process of creating a “tourism hub”.

The platform will enable user registration by sectors that contribute to tourism development (culture, environmental protection, education, economy, civil society organizations), with the aim of facilitating mutual communication and creating joint development initiatives, approaches and projects.

The basic section of the platform will include general information about the project, activities, goals and results. All publications, workshop materials, video content, etc., will also be available for registered users to review.

To improve communication, the platform will include a  communication corner, functioning as a  forum for interested users from both sides of the border. Through a multisectoral approach and the exchange of ideas, they will be able to develop joint initiatives and solutions. This will enable mutual discussions, organized meetings and dialogues, all with the purpose of implementing joint integrated measures for the development of sustainable tourism in the cross-border region during and after the completion of the project.

The idea is that, during the course of the project, interested platform users will adopt and promote an innovative definition of tourism in the Pirot–Montana ( Bulgaria) cross-border area, in terms of the necessary communication and complementarity of their products, services and other activities. They should independently create their own tourism packages, in the sense that a visitor who comes to see a cultural monument may also want to buy a souvenir, attend a cultural event, learn about intangible heritage, or try local food.

NGOs has an important role in this process as they are very active in raising the awareness of the population on many issues related to tourism, such as the environment, tradition, cultural heritage, youth exchange, etc.

Contracting authority(Museum Ponisavlje) will provide all the necessary informational support related to the project (  project activities, partners profiles, results, target group ect), which serves as the basis for the development of the platform.

- Stone by stone-roads of fortresses-web application

As an innovative result of the project, a branded tourist product -Web application  “Stone by stone-roads of fortresses” will be developed. The name was chosen because it symbolically represents the connection between the fortresses on both sides of the border: the route leads stone by stone, that is, from one fortress to another, building a continuous series of cultural and historical points that are linked into a unique cross-border whole. Each fortress represents one link in the chain, and the transition between locations resembles the gradual building of the region’s shared heritage.

Thus, “stone by stone” emphasizes:
• the continuity and interconnectedness of fortresses in Serbia and Bulgaria
• the shared historical heritage of the cross-border area
• the idea of moving from one fortress to another, both physically and virtually
• the layered construction of a historical narrative through multiple locations

This is a digital application that, through a virtual tour using narration, simulation, and visual representations, allows visitors to learn about the historical and cultural heritage of the region in a structured and interactive way.

The goal of this tourist product is to establish a connected chain of relevant tourist sites and stakeholders from various sectors, forming a thematically shaped route. The route is based on the principle of complementarity and content-wise connects fortresses, museums, craft organizations, tourist centers, gastronomy points, and other significant locations on both sides of the border.

The starting point on the route is the fortress in Pirot (or vice versa), presented through an authentic narrative that includes historical information, customs, traditions, and development through different epochs. The next link is the Museum, which continues its narrative from the fortress and presents elements of intangible cultural heritage, contemporary museum content, and the role of the museum as a center of cultural events.

A special segment of the application focuses on the promotion of the Pirot carpet, traditional crafts, souvenirs, and pottery, which naturally leads to the next link – cooperatives and associations of traditional crafts. The application enables the presentation of artisans, their work, and production processes through original visual displays and multimedia.

Since traditional crafts represent a shared cultural bond of the region, the application enables virtual connection with craft organizations in the Montana area, particularly in the segment of traditional carpet weaving. Through interactive displays, users are encouraged to visit the locations in person and support the sustainability of the crafts.

The cross-border dimension is further emphasized by including Stara Planina Mountain as an important point on the route, presented through a unique interpretation of its natural and cultural environment. Using the same logic of interconnectedness, gastronomic points, cultural events, and key tourist destinations will also be presented.

The development of the application is carried out with professional technological support from project partners. The application will be available in Serbian, Bulgarian, and English and is designed to allow future upgrades with new locations (new “stones” in the chain), ensuring the long-term sustainability and development of the tourist product.

Contracting authority(Museum Ponisavlje) will provide all the necessary informational support related to the project Culturaling stones which serves as the basis for the development of the platform.

### Geographical area to be covered

Pirot, Pirot distrit  (Serbia), Montana district (Bulgaria) , cross border region

### Target groups

Project stakeholders in CBC region Bulgaria-Serbia   direct affected by project activities

## Specific work

The service provider has to develop  two web applications   for improving the region's tourism competitiveness as follows:  Platform for supporting the integrated tourism development   and branded tourist product "Stone by stone-roads of fortresses” as an innovative digital tool..

Implementation period : 8months including development, testing and technical system support

- Digital network Platform for supporting the integrated tourism development

## General Task Description

The IT team shall be responsible for the development of a simple, functional and trilingual web platform intended for the promotion of project activities, user communication, and presentation of project results.
The platform must be stable, responsive, technically sustainable, and designed in a way that allows future upgrades and functional extensions.

The platform shall include the following key components:

1. Functional Requirements

1.1. Trilingual Platform Version (SR/BG/EN)

- Enable display of all static content in three languages: Serbian, Bulgarian, and English.

- Implement a simple and user-friendly language switch mechanism.

- All textual content will be provided by the Contracting Authority.

1.2. Core Informational Sections of the Platform

The platform shall include, at a minimum, the following pages/sections:

- About the Project – objectives, activities, partners, and results.

- Publications and Materials – documents (PDF), photographs, brochures, workshop materials.

- Video Gallery – option to embed or link videos hosted on platforms such as YouTube or Vimeo.

- Contact Page – basic contact information and an online contact form.

### 1.3. User Registration System

- Basic user registration (name, e-mail address, password).

- User records available within the administration panel.

- Complex sector-based grouping is not required at this stage; however, the system must allow for potential future expansion.

1.4. Basic Communication Module

Forum / Message Board

- Registered users may exchange text-based messages.

- One shared public message board (“message wall”) without private messages or subgroup functionality.

Important note:
This communication tool represents a basic “virtual working space” concept.
The solution must remain simple and cost-effective future mainatance.

### 1.5. Administration Panel (CMS)

The administrator shall be able to:

- Add, edit, and delete pages and textual content;

- Upload publications and materials (PDF, JPG, PNG);

- Manage users (activation/deactivation);

- Add and manage video links (YouTube/Vimeo);

- Moderate the forum/message board (e.g. delete inappropriate messages).

### 1.6. Technical Specifications

The platform must be:

- Fully responsive (desktop, tablet, and mobile devices);

- Optimized for web browsers and basic search engine visibility;

- Developed using a reliable CMS solution (Laravel PHP or a simple custom CMS), or an equivalent technology;

- Equipped with basic data protection and security measures (SSL certificate, secure password handling, basic anti-spam protection);

- Protected via Cloudflare or an equivalent web security and performance service.

Summary of delivered service:

- A fully functional trilingual web platform;

- Administration panel with all specified functionalities;

- Basic communication module (forum/message board);

- Functional testing period (minimum 7 days);

- Short technical user manual for platform administrators;

- Dedicated server setup and configuration.

Note: The requirements defined in this Terms of Reference do not favor or exclude any specific company or technology provider.
Tenderers may propose solutions that are equivalent in quality, functionality, and technical characteristics to those described in this TOR.

- Branded tourist product "Stone by stone-roads of fortresses” as an innovative web   application

General Task Description 
The IT team is responsible for the development of a simple, functional, and multilingual (SR/BG/EN) web application “Stone by Stone – roads of the forttress.” The platform will include an interactive map of the cross-border fortress route, presentation of locations through textual and audio narration, multimedia content, and a basic content management system (CMS). The platform must be stable, responsive, technically sustainable, and designed to allow future upgrades and feature expansions.

1. Scope of Work / Activities to be Carried Out

1.1. Analysis, Planning, and Technical Documentation

- Analysis of functional requirements of the application.

- Development of technical specifications and system architecture.

- Definition of the structure of the interactive route and location presentation.

1.2. UI/UX Design

- Creation of a modern, responsive user interface.

- Visual identity aligned with the theme of fortresses and the “Stone by Stone” route.

- Design of interactive map and location pages.

1.3. Web Application Development

Frontend:

- Implementation of the complete design.

- Multilingual navigation (SR/BG/EN).

- Display of multimedia content.

Backend:

- Development of database for locations, materials, and narration.

- Administration panel (CMS) for content creation and editing.

1.4. Interactive Map “Stone by Stone”

- Creation of an interactive route connecting fortresses and all additional locations.

- Marking each point on the map with descriptions, images, and narration.

- Mobile device optimization.

1.5. Content Integration (Text, Audio, Visual Materials)

Note: The contracting authority is responsible for defining the locations included in the application, while the contractor is responsible for preparing and delivering all other necessary content, including textual materials, narration, and video content, in accordance with the project requirements

The contractor shall provide technical integration of narration through the following activities:

1.5.1. Text Narration Integration

- Uploading textual narration for each location.

- Ensuring consistent display across all three language versions.

1.5.2. Audio Narration Integration

- Upload and linking of pre-prepared audio files.

- Implementation of playback controls (“play”, “pause”).

- Compatibility testing on all devices.

1.5.3. Visual and Video Content Integration

- Uploading photos, illustrations, and video content.

- Linking content to points on the interactive map.

Note: All textual, visual, and audio content must be   approved   by the contracting authority.

1.6. Testing and Optimization

- Testing of functionality, speed, security, and display.

- Correction of detected errors.

- Final optimization.

1.7. Deployment and Technical Support

- Installation on hosting and domain configuration.

- Basic maintenance of the platform.

- Regular security updates.

- The solution must remain simple and cost-effective for future maintenance.

Summary of delivered service:

- Fully functional trilingual “Stone by Stone – roads of the forterss” web application.

- Interactive map of the fortress route (both SR and BG sides).

- Location pages with integrated narration and multimedia.

- Administration panel (CMS).

- Multilingual display (SR/BG/EN).

- Warranty and system maintenance.

The requirements defined in this Terms of Reference do not favor or exclude any specific company or technology provider.

Tenderers may propose solutions that are equivalent in quality, functionality, and technical characteristics to those described in this TOR.

During the implementation of the contract for the provision of the contracted services, continuous coordination and alignment of instructions were ensured between the Contracting Authority and the Contractor.

The contractor must also comply with the latest Communication and Visibility Requirements for EU-funded external action, laid down and published by the European Commission. The compliance with this shall be made an output of the contract and the contractors shall include in its reporting what have been accomplished.

## Project management

### Responsible body

Museum Ponišavlje Pirot -Contracting authority

### Management structure

The responsible person for implementation of the tasks related to this contract, in the Contracting Authority is Bojan Randjelović, legal representative and coordinator for project activities in  behalf of organisation.

### Facilities to be provided by the contracting authority and/or other parties

The Contracting Authority will provide all necessary data and information related to implementation of this Contract

# LOGISTICS AND TIMING

## Location

The project activities related to this Contract will be realized in the territory covered by  City of  Pirot /Pirot district Serbia   and Municipality Montana ( district) Bulgaria

## Start date & period of implementation of tasks

The inteded start date is date of contract signature  and the period of implementation of the contract will be  8  months from this date. Please see point 3 of the main conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Personnel

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be able to provide input as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well on any potential interference or conflict of interest of the proposed expert in his/her function as expert and his/her present or previous functions working as civil servant. Moreover proof should be submitted that the expert is seconded or on personal leave.

The selection procedures used by the contractor to select the experts who provide input to the contract must be transparent, must guarantee the absence of professional conflicting interests and the absence of any discrimination based on former or current nationality, gender, place of residence, or any other ground. The findings of the selection panel must be recorded.

All experts must be independent and free from conflicts of interest in the responsibilities they take on.

### Experts

The minimum requirements covered by the team of experts as a whole are detailed below:

Key experts are defined and they must submit CVs and signed statements of exclusivity and availability.

All experts who have a crucial role in implementing the contract are referred to as key experts. The profiles of the key experts for this contract are as follows:

It will be necessary to engage two experts with competencies in the fields of IT sectors as follows:

Key expert 1: Team Leader /  IT Senior High qualification level

Qualifications and skills

Minimum:

- University degree in Electronic Engineering, Computer Science, Information Technology, Software Engineering, or a comparable technical field.

Preferable:

- Additional certifications in web development, cloud technologies, or cybersecurity.

General Professional Experience

- Minimum 10 years of professional experience in the IT sector.

- Experience working in multidisciplinary teams, with strong teamwork and coordination abilities.

- Experience in planning, documenting, and delivering IT solutions

Specific experience:

- Experience in developing at least 3 projects related to development of web applications

- Participation in more than 1 project that delivered VR/XR application.

- Experience in interactive front-end applications

- Experience in back-end development and database integration

- Experience working with APIs, user authentication and authorization mechanisms.

- Experience with cloud platforms and DevOps practices

Preferable : Proof of experience :

- Reference of previously developed web applications or links to projects

- Recommendations or certifications from similar projects

Role in project: Team Leader shall be responsible for the overall technical coordination of the project, management of the project team, and alignment of the IT solution with functional, content-related and end-user requirements. The Team Leader shall ensure effective communication with the Contracting Authority and oversee the timely and high-quality delivery of the final service.

Key expert 2-   IT Specialist Qualifications and skills

General Professional Experience

- Minimum 5 years of experience in the IT sector.

Specific experience:

- Experience assisting in the development of web applications or digital platforms.

- Ability to collaborate with senior developers and follow technical specifications.

Technical Skills

- Good knowledge of HTML, CSS, JavaScript.

- Experience with at least one front-end framework

- Familiarity with back-end concepts (REST APIs, databases).

- Ability to perform testing, debugging   and content integration.

Role in the project: Supporting main developer/-Team leader; preparing content, inserting multimedia (photos, videos, text), executing smaller technical tasks, updates  and maintenance.

In addition to   the Key experts, the tenderer is recommended to ensure adequate knowledge and experience in the fields of tourism, ethnology and cultural heritage within the project team, in order to guarantee the delivery of a high-quality and contextually appropriate service.

### Support facilities & backstopping

The costs for support facilities, including backstopping, are included in the tenderer's financial offer.

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The contractor shall select and hire other experts as required according to the needs. The selection procedures used by the contractor to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

## Office accommodation

Office accommodation for each expert providing input to the contract is to be provided by the contractor.

## Facilities to be provided by the contractor

The contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the contracting authority / partner country as part of this service contract or transferred to the contracting authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The contractor will submit the following reports in English  in one original and 1 copies:

- Inception Report of maximum 12 pages to be produced after 1 month from the start of implementation. In the report the contractor shall describe e.g. initial findings, progress in collecting data, any difficulties encountered or expected in addition to the work programme and staff travel. The contractor should proceed with his/her work unless the contracting authority sends comments on the inception report.

- Interim Report The contractor will prepare interim reports on the implementation of the tasks, at the 3 th month of contract service implementation. The report shall contain a detailed description of the implemented services for the reported period.  The interim reports must be provided along with the corresponding invoice. The interim report should be approved by the Contracting authority.

Draft final report of maximum 20 pages (main text, excluding annexes. This report shall be submitted no later than one month before the end of the period of implementation of tasks.

Final report with the same specifications as the draft final report, incorporating any comments received from the parties on the draft report. The deadline for sending the final report is 15 days after receipt of comments on the draft final report. The report shall contain a sufficiently detailed description of the different options to support an informed decision on delivered service.. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

## Submission and approval of reports

The report referred to above must be submitted to the project manager identified in the contract. The project manager is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

The indicator of the successful implementation of the contract is -Service provided on time, quality, in full and in accordance with Terms of Reference”

## Special requirements

N/A

* * *